BLACKOUT RIDGE

Milestone 2 — Completion Report

UX/UI Prototype

Shared Blackout Ridge interface, individual role terminals, facilitator dashboard, and one fully interactive challenge

Prepared: 25 August 2026

Status: COMPLETE

# 1. Executive summary

Milestone 2 validates the three-view product architecture and the complete Stage 3 (Decide What to Trust) interaction loop — the highest-risk UX surface in the game: shared official traffic, role-specific fragments, voice collaboration, limited bandwidth, a committed decision, and a visible consequence.

This milestone is complete. The prototype demonstrates all four browser modes, responsive layouts, cinematic presentation, and deterministic consequence feedback. The current build has since exceeded the original Milestone 2 boundary (local-only sync) by incorporating the Milestone 3 server — but all Milestone 2 acceptance requirements are met and evidenced below.

# 2. Milestone 2 requirements vs delivery

| Requirement | Implementation | Status |
| --- | --- | --- |
| Shared Blackout Ridge interface | Shared station HUD, tracks, crew roster, system broadcast, consequences | Complete |
| Individual role terminals | Seven distinct private evidence views, assessments, interventions | Complete |
| Facilitator dashboard | Run controls, reports, hints, state, decision engine, event log | Complete |
| One fully interactive challenge | Stage 3: briefing → timer → reports → three-slot allocation → consequence | Complete |
| Unequal information validation | Each role receives unique source; only summary readiness is public | Complete |
| Earlier-choice consequence | Allocation quality changes transcript, ledger, Outside Run burden | Complete |
| Desktop and mobile-width layouts | Responsive breakpoints at 720px and 1100px | Complete |
| Accessibility baseline | Semantic controls, transcripts, reduced-motion, no color-only status | Complete |

# 3. Four browser modes implemented

| Mode | URL parameter | Purpose |
| --- | --- | --- |
| Game start / host | view=home | Session creation, crew size selection, station startup |
| Shared station | view=shared | Room-facing world view, clock, crew state, consequences |
| Private role terminal | view=player | Evidence, crew report, role override, lead decisions |
| Facilitator console | view=facilitator | Stage control, reports, station state, debrief |

# 4. Stage 3 validation slice

## 4.1 Interaction flow

Facilitator starts Stage 3 from the console.

Each role receives a private fragment with source metadata.

Players submit short assessments to the crew channel.

Station Lead allocates three bandwidth slots (Preserve, Replay, Quarantine, Discard).

Lead commits; all views show the correlated consequence.

Signal Analyst may use Recover Fragment once per session.

## 4.2 Review script (reproducible)

Open shared console and facilitator dashboard.

Open Station Lead, Signal Analyst, Systems Engineer, and Field Liaison terminals.

Start the challenge; submit different role assessments.

Set RX-04 to Replay & rebuild, CV-PUBLIC to Discard, AUX-04 to Preserve raw.

Commit and confirm correlated outcome on every view.

Reset, commit weak allocation, use Recover Fragment to confirm improvement.

# 5. Visual design and assets

Full-viewport cinematic presentation — no website chrome during play.

Industrial emergency-station aesthetic: calm, helpful, wrong.

Integrated game art for lobby, shared console, private terminals, facilitator controls.

Dedicated visual archive at /?view=gallery.

Opt-in procedural station ambience (browser audio).

# 6. Screenshot evidence (current build — latest UI)

The captures below show the current Blackout Ridge interface as implemented today — not the original local-only prototype. Session 9TN9SP is shown mid-play at Stage 3 (Decide What to Trust), the Milestone 2 validation slice, with live server synchronization.

Figure 1 — Station engagement screen (current cinematic entry)

Figure 2 — Host shift configuration and crew size selection

Figure 3 — Assembly lobby with roster and safety brief confirmation

Figure 4 — Shared station console during Stage 3 (Decide What to Trust)

Figure 5 — Private role terminal (Signal Analyst evidence view)

Figure 6 — Facilitator dashboard with live stage controls and station state

Figure 7 — Mobile-width private terminal layout

# 7. Technical implementation

prototype/full-app.js — four browser modes and interaction routing.

prototype/styles.css — cinematic full-viewport presentation and responsive layout.

prototype/audio.js — opt-in procedural ambience and UI feedback cues.

Automated state tests: npm test (29 passing checks).

# 8. Milestone 2 acceptance checklist

| Criterion | Status |
| --- | --- |
| Shared console and private terminal visible simultaneously | Complete |
| Six- and seven-player information distribution designed | Complete |
| Recover Fragment intervention implemented | Complete |
| Timer with facilitator pause/hint | Complete |
| State update and Stage 4 transition teaser | Complete |
| Legible desktop and mobile private views | Complete |
| Restrained calm-helpful-wrong visual language | Complete |

# 9. Handoff to Milestone 3

Milestone 2 validated screen hierarchy and the Stage 3 interaction loop. Milestone 3 extended this into true multiplayer: session codes, role tokens, server-authoritative state, and live synchronization across separate browsers and devices.